THE ADVANTAGE Services

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

HYBRID TICKET MIGRATION FRAMEWORK  |  BORDIO → HUBSTAFF

Agile Lifecycle × Accounting Cycle  —  Structured for New, Repetitive & Temporary Tickets

| PM | Abdul Rafaay | REPORTING TO | Hendrick Alves |
| --- | --- | --- | --- |
| SOURCE | Bordio | TARGET | Hubstaff |
| PERIOD | June 2026 | STATUS | Draft — Flexible |

FRAMEWORK OVERVIEW — HYBRID MODEL

This framework merges two proven cycles into a single migration structure. The Agile Lifecycle provides iterative sprint-based batching — tickets move through Concept → Development → Testing → Deployment → Maintenance → Retirement in controlled phases. The Accounting Cycle provides systematic verification — every ticket is captured, posted, balanced, and closed just as a financial entry must reconcile before period-end. Together they govern how each ticket type is identified, migrated, verified, and handed over in Hubstaff.

Hybrid Cycle Mapping

| SPRINT | AGILE STAGE | ACCOUNTING CYCLE EQUIVALENT |
| --- | --- | --- |
| S-0 | Concept — Identify all ticket types | Step 1–2: Identify & record all transactions (Bordio audit) |
| S-1 | Development — Build Hubstaff structure | Step 3: Post to General Ledger (recreate projects/teams) |
| S-2 | Testing — Migrate Critical & Active tickets | Step 4–5: Trial Balance (migrate & worksheet-check data) |
| S-3 | Deployment — Migrate Standard & Backlog | Step 6: Adjusting Entries (handle edge cases & corrections) |
| S-4 | Maintenance — Verify, sign-off, monitor | Step 7: Generate Financial Statements (verification reports) |
| S-5 | Retirement — Archive Bordio | Step 8: Close the Books (Bordio frozen, Hubstaff live) |

TICKET TYPE CLASSIFICATION  (Observed from Bordio)

| TYPE | DEFINITION | BORDIO EXAMPLES | HUBSTAFF SETUP |
| --- | --- | --- | --- |
| REPETITIVE | Recurring tasks for the same client — same structure, new period | Monthly Reports to MFK · Noom monthly transactions · Bank statements · Payroll inquiries | Create as Recurring Task in Hubstaff with auto-reset cycle (monthly/weekly) |
| ONE-TIME / NEW CLIENT | Onboarding tasks for a new client — unique workflow, closed when done | Generate invoice DUNCAN, Jonathan · File Declaration IB 2024 · Levenstestament | Create as Standard Task in Hubstaff under new client project — close on completion |
| TEMPORARY | Short-life tasks — meeting, review, or ad-hoc action with a fixed end | Establish meeting with Tshepho · Review of BDC account 171379 · Group Funds Transfer | Create as Temporary Task in Hubstaff with hard due date — auto-archive after close |

MIGRATION TRACKS — SPRINT-BY-SPRINT EXECUTION

Each ticket type follows its own migration track through the 6 sprints. The Data Entry Person executes each track in the sequence below. The PM verifies at each sprint gate before the next sprint opens.

TRACK A — Repetitive Tickets

| SPRINT | ACTION | DATA ENTRY TASK | PM GATE CHECK |
| --- | --- | --- | --- |
| S-0 | Identify all recurring tickets | List every ticket that appears more than once for the same client. Log client name, task title, recurrence interval (weekly/monthly/quarterly) in Migration Tracker. | Confirm all recurring tickets are captured — no duplicates missed. |
| S-1 | Build Hubstaff client recurring structure | Under each client's project in Hubstaff, create a dedicated 'Recurring' section. Set the task template title matching Bordio exactly. | Verify project structure mirrors Bordio client groupings. |
| S-2 | Migrate most recent active cycle only | Migrate only the CURRENT open cycle of each recurring ticket. Copy description, assignee, due date. Set Hubstaff recurrence rule (monthly etc.). | Confirm recurrence rule is correct — check by opening task in Hubstaff. |
| S-3 | Tag and archive past cycles | Add note in Hubstaff: 'Previous cycles completed in Bordio — archived [date]'. Do not recreate past cycles. | Spot-check 3 tickets. Past cycles NOT recreated in Hubstaff — only archived note. |
| S-4 | Developer confirmation | Ask assigned developer to confirm their recurring Hubstaff task is correct and the recurrence fires on the right date. | Collect written developer confirmation for each recurring task. |
| S-5 | Freeze Bordio recurring tasks | Stop all recurring task activity in Bordio. Hubstaff recurring tasks are now live and sole source. | Confirm no new recurring activity logged in Bordio post-freeze. |

TRACK B — New Client / One-Time Tickets

| SPRINT | ACTION | DATA ENTRY TASK | PM GATE CHECK |
| --- | --- | --- | --- |
| S-0 | Identify all new-client/one-time tickets | List all tickets for clients being onboarded or with unique non-recurring tasks. Flag their current status (New Task / In Progress / Awaiting). | Confirm ticket is truly one-time — not a recurring task under a new name. |
| S-1 | Create client project in Hubstaff | For each new client (e.g. DUNCAN Jonathan), create a dedicated project in Hubstaff. Set correct department and assign PM. | Verify each new-client project exists in Hubstaff with correct naming. |
| S-2 | Migrate by priority — Critical first | Migrate 'Awaiting' and 'In Progress' one-time tickets first. Copy full description, sub-tasks, assignee, priority, and due date exactly. | 5-point check: Title · Description · Priority · Due Date · Assignee. |
| S-3 | Migrate 'New Task' one-time tickets | Migrate all remaining one-time tickets with 'New Task' status. Set Hubstaff status to 'To Do'. | Confirm status in Hubstaff correctly reflects Bordio state. |
| S-4 | Sub-task and attachment transfer | For tickets with sub-tasks (e.g. ✓8/12 in Bordio), recreate each sub-task in Hubstaff. Re-upload all attachments. | Verify sub-task count in Hubstaff matches Bordio sub-task count. |
| S-5 | Client onboarding handover | Mark completed one-time tickets as Done in Hubstaff. PM notifies client-facing team that client is fully live in Hubstaff. | PM sign-off on each new client's Hubstaff project being operational. |

TRACK C — Temporary Tickets

| SPRINT | ACTION | DATA ENTRY TASK | PM GATE CHECK |
| --- | --- | --- | --- |
| S-0 | Identify temporary/ad-hoc tickets | List all meeting tasks, reviews, fund transfers, and one-off actions. Confirm they have a fixed end date or completion trigger. | PM confirms each is genuinely temporary — not a hidden recurring task. |
| S-1 | Triage: still open vs already done | Separate temp tickets into STILL OPEN (migrate) vs DONE (archive only). Do not migrate completed temporary tasks as active. | PM reviews triage list and approves before migration begins. |
| S-2 | Migrate open temporary tickets | Create in Hubstaff under a 'Temporary Tasks' section within the relevant project. Set hard due date. Add label: 'TEMP'. | Confirm 'TEMP' label applied and due date is set on every temp task. |
| S-3 | Set auto-archive trigger | In Hubstaff task notes, record: 'Archive this task immediately upon completion — do not leave open.' PM to enforce. | PM confirms archive instruction is noted in every temp task. |
| S-4 | Close and archive completed temps | As each temp task is completed, DE marks Done in Hubstaff and moves to Archive section. Update tracker. | PM verifies completed temp tasks are closed and not sitting idle in active view. |
| S-5 | Final temp ticket audit | Confirm zero temporary tickets remain open in Hubstaff beyond their due date. Escalate overdue ones to PM immediately. | PM reviews overdue temp ticket list — zero tolerance for forgotten open temps. |

MASTER MIGRATION TRACKER — UNIFIED SCHEMA

One tracker governs all three tracks. Every ticket — regardless of type — gets a single row. Columns below are mandatory.

| # | TICKET TITLE | CLIENT | TYPE | BORDIO STATUS | PRIORITY | TRACK | MIG. STATUS | VERIFIED |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Monthly Reports to MFK | MFK | Repetitive | New Task — Open | Medium | A | Pending | — |
| 2 | Bank Statements – Request | Various | Repetitive | New Task — Open | — | A | Pending | — |
| 3 | Noom – Process monthly txn | Noom | Repetitive | New Task — Open | Medium | A | Pending | — |
| 4 | Demand Letter Taxes 2021/22 | Client | One-Time | In Progress | High | B | Pending | — |
| 5 | Extension Payment Plan/Tax | Client | One-Time | In Progress | Critical | B | Pending | — |
| 6 | File Declaration – IB 2024 | Client | One-Time | Awaiting | Low | B | Pending | — |
| 7 | Generate Invoice – DUNCAN | DUNCAN J. | One-Time | New Task | Medium | B | Pending | — |
| 8 | Levenstestament | Client | One-Time | In Progress | High | B | Pending | — |
| 9 | Establish Mtg w/ Tshepho | Internal | Temporary | In Progress | Low | C | Pending | — |
| 10 | Review of BDC acct 171379 | BDC | Temporary | New Task | High | C | Pending | — |
| 11 | Group Funds Transfer – TAS | TAS | Temporary | In Progress | Low | C | Pending | — |

GOVERNANCE — SPRINT GATES & QUALITY RULES

| GOVERNANCE AREA | RULE | OWNER |
| --- | --- | --- |
| Sprint Gate Policy | No sprint opens until PM signs off the previous sprint gate for all three tracks simultaneously | Abdul Rafaay (PM) |
| Tracker Update Rule | Migration Tracker must be updated within 15 minutes of completing each ticket — never batched | Data Entry Person |
| Repetitive Task Rule | Only the CURRENT open cycle migrates as active. All past cycles go to archive note — never recreated. | Data Entry Person + PM |
| One-Time Closure Rule | Every one-time ticket must be explicitly closed in Hubstaff when done — no ticket left open past due date. | PM + Developer |
| Temporary Expiry Rule | Any temp ticket not closed within 48 hrs of due date is auto-escalated to PM for immediate action. | Abdul Rafaay (PM) |
| Reporting Cadence | PM submits daily EOD update to Hendrick Alves for each sprint day. Weekly sprint summary every Friday. | Abdul Rafaay (PM) |
| Bordio Freeze Rule | Bordio is frozen at Sprint S-5. Zero new entries permitted. Violations reported to Hendrick Alves immediately. | All Team |

| Prepared By Abdul Rafaay Project Manager — The Advantage Solution Migration Period: June 2026 | Reviewed & Approved By Hendrick Alves Reporting Manager — The Advantage Solution Approval Date: _______________ |
| --- | --- |

DRAFT — Flexible & Subject to Operational Adjustments  |  CONFIDENTIAL — INTERNAL USE ONLY